## Slide 1
WEALIX
Personal Wealth Operating System
Security Audit &
Official Launch Plan
Conducted by: Tri-Role Engineering Security Framework
Full Stack Engineer · QA Tester · Security Engineer
Date
March 28, 2026
Version
v2.0 — Pre-Launch
Classification
Confidential
STRICTLY CONFIDENTIAL — FOR INTERNAL EXECUTIVE REVIEW ONLY

## Slide 2
Executive Summary
What this audit covers and what it found
Application
Next.js 16 / React 19 / TypeScript
Deployed on Cloudflare Workers
Clerk authentication (JWT + MFA)
Cloudflare D1 (SQLite) persistence
NVIDIA NIM LLMs + SAHMK market data
Arabic & English — MENA-first fintech
Audit Scope
All 9 API route handlers
Authentication & tier enforcement
Rate limiting & DoS vectors
AI prompt injection defenses
Input validation & schema safety
Supply chain & dependency risks
Key Verdict
Overall readiness: 7.0 / 10
Auth & headers: STRONG ✓
Rate limiter: EDGE-UNSAFE ⚠
AI context injection: GAP ⚠
Workspace schema: UNVALIDATED ⚠
Supply chain: xlsx CVE critical ⚠

## Slide 3
Launch Readiness Score Dashboard
Security posture across 9 dimensions — audited March 2026
Chart: 
| Auth & Authorization | Input Validation | Rate Limiting | Error Handling | Security Headers | AI Safety / Prompts | Data Persistence | Supply Chain | Logging & Monitoring
Score /10 | 8 | 7 | 5 | 7 | 9 | 7 | 6 | 6 | 6
7.0
/ 10 — OVERALL READINESS
CONDITIONAL LAUNCH
3 PRE-LAUNCH BLOCKERS
5 POST-LAUNCH ITEMS

## Slide 4
Role 1: Full Stack Engineer — Security Strengths
10 confirmed security controls already in place
Clerk v7 — JWT + MFA identity management, sessions revocable server-side
All protected API routes call requireAuthenticatedUser() or requireTier() server-side
Per-user rate limits enforced on AI advisor, portfolio, OCR, and market data
Comprehensive CSP headers: default-src, frame-ancestors none, upgrade-insecure-requests
HSTS enabled: Strict-Transport-Security max-age=31536000 includeSubDomains
Anti-clickjacking: X-Frame-Options DENY + CSP frame-ancestors none
Prompt injection defense in ai-safety.ts applied to every user message
Receipt upload: magic byte validation + sharp re-encoding to strip metadata
D1 database: all queries use parameterized bindings — SQL injection prevented
Arabic numeral normalization, currency whitelist, amount range cap on OCR

## Slide 5
Role 1: Full Stack Engineer — Critical Findings
Issues requiring remediation before and after launch
HIGH
F-01
In-Memory Rate Limiter — Not Safe on Cloudflare Workers Edge
rate-limit.ts uses a module-level Map that resets per isolate. Two concurrent requests hitting different edge nodes bypass the 20 req/hour AI limit entirely. Must be replaced with Cloudflare KV or D1-backed counters.
MEDIUM
F-02
Workspace PUT — No Schema Validation Before D1 Write
user-data PUT casts body?.workspace directly to RemoteUserWorkspace without Zod. A malicious user can persist arbitrary JSON that is later injected verbatim into the AI system prompt via safeJsonBlock(userContext).
MEDIUM
F-03
AI System Prompt — Raw Workspace JSON Bypasses Sanitizer
ai/chat/route.ts embeds the full userContext JSON into systemPrompt. Only the user message is sanitized, not workspace fields. A merchant name like 'Ignore previous instructions' passes unchecked into the LLM context.
MEDIUM
F-04
Trial Activation — Race Condition on Concurrent Requests
billing/trial/ensure reads trialStatus then conditionally writes — no atomic lock. Two concurrent POST requests from the same user can both pass the expiry check and both activate a trial, yielding two 14-day pro windows.
Additional Low-Severity Findings:
F-05 Prisma log: ['query'] active unconditionally — logs all queries including user IDs in production (src/lib/db.ts) F-06 AI chat messages array has no max length cap — a client can send thousands of messages consuming massive NVIDIA tokens.

## Slide 6
Role 2: QA Tester — Edge Cases & API Contract Gaps
6 issues found in boundary conditions, API design, and test coverage
MEDIUM
QA-1
OCR Amount Validation — Silent Rejection of Valid Receipts
validateReceiptExtraction() throws if amount ≤ 0. parseAmount() returns 0 for unusual formats (e.g. Arabic-comma thousands). A valid receipt with non-standard formatting is silently rejected with a cryptic error, degrading UX.
MEDIUM
QA-2
Market Data — No Symbol Count Cap
saudi/quotes and global/quotes accept unbounded symbol arrays. A single request with 5,000 symbols fires 250 parallel SAHMK API calls. This burns API credits, potentially hitting rate limits on the data provider side.
MEDIUM
QA-3
AI Chat — assistant-Role Messages Bypass Sanitizer
sanitizeUserMessage() only runs on role === 'user'. History items sent with role 'assistant' pass unsanitized into the NVIDIA API. An attacker can inject prompt commands through the conversation history array.
LOW
QA-4
D1 Table Auto-Creation on Every Request
ensureWorkspaceTable() runs CREATE TABLE IF NOT EXISTS on every GET and PUT — even in steady state. This adds a redundant write round-trip to Cloudflare D1 on every sync operation, increasing latency.
LOW
QA-5
Trial Ensure — Ambiguous initialized:false Response
Paid users and users with no trial both receive initialized: false with no semantic distinction. Client-side logic that checks initialized alone cannot distinguish 'already paid' from 'never started trial'.
LOW
QA-6
No Explicit CORS Policy on API Routes
API routes lack explicit CORS headers. If the Cloudflare Worker is accessed directly (non-Next.js host), preflight OPTIONS requests fail. Clerk middleware does not handle CORS for cross-origin consumers.

## Slide 7
Role 3: Security Engineer — STRIDE Threat Model
Systematic adversarial analysis across all six threat categories
Letter
Threat
Finding Summary
Status
S
Spoofing
Clerk JWT + MFA enforced server-side. No spoofing vector found. Tier metadata is readable but authorization is always server-validated.
PASS
T
Tampering
Workspace PUT has no Zod schema — attacker writes crafted JSON to D1. That JSON is later embedded in AI system prompt. Two chained vectors.
RISK
R
Repudiation
AI audit log captures userId + timestamp + injection flag. No structured logging for auth failures, tier bypass attempts, or D1 save errors.
PARTIAL
I
Info Disclosure
Error messages from NVIDIA API forwarded to client. Prisma logs queries unconditionally. D1 database UUID in wrangler.jsonc (acceptable for CF, not for public repos).
RISK
D
Denial of Service
Rate limiter ineffective on edge (in-memory). Unbounded message history allows large token payload attacks. Unbounded symbol count on market data API.
RISK
E
Elevation of Privilege
requireTier() is server-side and untampered. Trial activation has a concurrent-request race condition allowing free→pro escalation without payment.
PARTIAL

## Slide 8
Role 3: Security Engineer — Supply Chain Risk Assessment
Dependency audit across production npm packages
CRITICAL
xlsx@0.18.5
FINDING: Known prototype pollution vulnerability. The xlsx package has documented CVEs in versions below 0.20.x. This can allow an attacker to manipulate JavaScript object prototypes via crafted spreadsheet files. Immediate upgrade required before launch.
FIX: Upgrade to xlsx@0.20.x or replace with exceljs which has no known CVEs.
MEDIUM
next-auth@4.24.11
FINDING: This project uses Clerk for authentication (the correct and intended system) but next-auth is also listed in package.json as a dependency. Running two auth libraries simultaneously creates confusion in session handling and an unnecessary attack surface.
FIX: Remove next-auth from package.json if it is not actively used. Maintain Clerk as the sole auth provider.
LOW
z-ai-web-dev-sdk@0.0.17
FINDING: Version 0.0.17 signals pre-alpha / development preview status. Used as a fallback AI provider when NVIDIA_API_KEY is not configured. Breaking API changes or removal from the registry would silently disable fallback portfolio analysis.
FIX: Pin the version, monitor the package for stability, and add health checks for the fallback AI path.

## Slide 9
Prioritized Remediation Roadmap
Pre-launch blockers vs. post-launch improvements — effort vs. impact
🔴 PRE-LAUNCH BLOCKERS (Must fix before go-live)
F-01
Replace in-memory rate limiter with Cloudflare KV counter
2–4 hrs
F-03
Sanitize all workspace string fields before embedding in AI system prompt
3–5 hrs
SC-1
Upgrade xlsx to 0.20.x or migrate to exceljs — CVE remediation
1–2 hrs
🟡 POST-LAUNCH IMPROVEMENTS (Within 30 days)
F-02
Add Zod schema validation on workspace PUT before D1 write
2–3 hrs
F-04
Add atomic lock or idempotency key to trial activation route
3–4 hrs
QA-2
Cap market data symbol array at 50 per request
30 min
QA-3
Apply sanitizeUserMessage() to assistant-role messages too
1 hr
F-05
Restrict Prisma query logging to NODE_ENV !== 'production'
15 min
Total pre-launch effort: ~6–11 hrs · Blocker remediation is achievable within 1 working day

## Slide 10
Official Launch Plan — 4-Phase Rollout Strategy
Structured go-to-market with security gates at each phase transition
01
Security Sprint
Week 1–2 (Now – Apr 11)
Fix F-01: KV-based rate limiter
Fix F-03: AI context sanitization
Fix SC-1: xlsx upgrade
Remove next-auth if unused
Code review + peer sign-off
GATE: Zero open CRITICAL / HIGH issues
02
Beta Launch
Week 3–4 (Apr 12–25)
Private beta: invite-only 50–100 users
Monitor Cloudflare observability logs
Apply post-launch improvements list
Load test market data & OCR endpoints
Collect user feedback on Arabic UX
GATE: < 1% error rate, no P1 bugs
03
Soft Public Launch
Week 5–6 (Apr 26 – May 9)
Open registration with freemium tier
Activate Clerk trial flow (14-day Pro)
Monitor D1 sync and conflict rates
TASI/EGX market data uptime tracking
Launch Arabic landing page & onboarding
GATE: NPS > 40, uptime > 99.5%
04
Full Public Launch
Week 7+ (May 10+)
Paid subscription activation (Core/Pro)
Marketing: MENA fintech communities
Portfolio analyzer AI promotion
Partner outreach: SAHMK, financial blogs
Ongoing: monthly security review cycle
GATE: 100 paying users, MRR target

## Slide 11
Go-Live Readiness Checklist
Gate criteria that must pass before flipping the production switch
✗
Security
Replace in-memory rate limiter with Cloudflare KV — F-01
✗
Security
Sanitize workspace string fields before AI system prompt injection — F-03
✗
Supply Chain
Upgrade xlsx to v0.20.x or migrate to exceljs — SC-1
✓
Auth
Clerk JWT-based auth enforced server-side on all API routes ✓
✓
Headers
CSP, HSTS, X-Frame-Options, Referrer-Policy all configured ✓
✓
AI Safety
Prompt injection detection on user messages active (ai-safety.ts) ✓
✓
OCR
File type and magic byte validation on receipt uploads ✓
✗
Env
All secrets in Cloudflare environment vars (NVIDIA_API_KEY, SAHMK_API_KEY, CLERK_*)
✗
Observability
Cloudflare observability enabled — confirm dashboards + alerts active
✗
Legal
Privacy policy and Terms of Service pages live (/privacy, /terms in app)

## Slide 12
CONDITIONAL GREEN LIGHT
Wealix is architecturally sound and production-ready in terms of core functionality and identity management. The platform has strong auth, solid headers, and meaningful AI safety controls. Three specific issues must be resolved before go-live — all achievable in under 11 hours of engineering work.
My Professional View
Wealix is one of the better-engineered personal finance apps I've reviewed for the MENA market. The decision to use Clerk instead of rolling custom auth, the prompt injection defenses baked into the receipt OCR, the magic-byte image validation, and the D1 parameterized queries all show a developer who thought about security before the audit — not after. The remaining issues are real but mechanical. The in-memory rate limiter is the one I'd flag as the genuine pre-launch risk: on Cloudflare Workers, rate limiting that doesn't survive isolate boundaries is effectively no rate limiting at all. Fix the three blockers, ship it, and iterate. The app is ready.
~11 hrs
Pre-Launch Fix Time
7.0 / 10
Launch Readiness
Apr 26, 2026
Target Launch Date
50–100 users
Beta User Goal

## Slide 13
WEALIX
Security Audit Report
March 2026
Prepared by Mohammed
Strategy Chief Officer
Diversified Holding Group — Riyadh
Summary & Next Steps
1
Fix 3 pre-launch blockers (F-01, F-03, SC-1) — target completion: Apr 11
2
Run private beta with 50–100 invited users — Apr 12 to Apr 25
3
Soft public launch with freemium + 14-day Pro trial — Apr 26
4
Activate paid tiers and begin MENA marketing — May 10+
5
Establish monthly security review cycle — ongoing
Tri-Role Engineering Security Framework · Full Stack · QA · Security Engineering